NovaReel

AI-Powered Product Video Generator

Amazon Nova AI Hackathon - Complete Project Plan

Built with Amazon Nova 2 Lite, Nova Multimodal Embeddings & Nova 2 Sonic

February 27, 2026

# 📋 Executive Summary

NovaReel is an AI-powered video generator that transforms static product images and descriptions into engaging 30-60 second highlight videos using Amazon Nova's multimodal capabilities.

## The Problem

85% of consumers are more likely to buy after watching a product video, yet only 15% of small sellers create video content due to cost ($500-2000/video) and complexity.

## The Solution

NovaReel leverages three Amazon Nova models:

- Nova 2 Lite - Generates compelling video scripts

- Nova Multimodal Embeddings - Matches images to script segments

- Nova 2 Sonic - Creates natural voice narration

## Business Model

SaaS with freemium pricing ($0-199/month), deployable to Amazon Seller Central Apps marketplace where 2+ million sellers seek marketing tools.

## Target Impact

Year 1: 500 customers = $530K ARR. Democratizes professional video marketing for small business owners competing against enterprise brands.

# 🎯 Competition Categories

## Primary: Multimodal Understanding ($3,000)

- Processes multiple modalities: images, text, voice

- Uses Nova for intelligent content synthesis across formats

- Demonstrates semantic understanding with embeddings

## Secondary: Voice AI ($3,000)

- Leverages Nova 2 Sonic for natural voice narration

- Conversational, engaging audio generation

## Target: Overall Winner ($15,000)

- Real business model with clear revenue path

- Production-ready for immediate deployment

- Measurable community impact

# 🏗️ Technical Architecture

## System Flow

User Upload → Nova 2 Lite (Script) → Nova Multimodal (Image Match) → Nova 2 Sonic (Voice) → Video Assembly → Output

## Technology Stack

Frontend: React + TypeScript, Tailwind CSS, AWS Amplify

Backend: FastAPI (Python), AWS Lambda, API Gateway

AI/ML: Amazon Bedrock (Nova 2 Lite, Nova Multimodal), Nova 2 Sonic, Amazon Polly (fallback)

Video: FFmpeg, MoviePy

Storage: AWS S3, DynamoDB

Deployment: Docker, AWS ECS, CloudWatch

# 🗓️ 3-Week Development Timeline

## Week 1: Core Functionality (Days 1-7)

Days 1-2: Project Setup

- Set up AWS account and configure Bedrock

- Create IAM roles and permissions

- Initialize Git repository and project structure

Days 3-4: Nova 2 Lite Integration

- Implement script generation API calls

- Create prompt templates for video scripts

- Test with different product types

- Optimize for engaging 30-60 sec scripts

Days 5-6: Nova Multimodal Integration

- Implement multimodal embeddings

- Create image-to-text matching algorithm

- Test semantic understanding

- Implement optimal image sequencing

Day 7: Nova 2 Sonic Integration

- Implement Nova 2 Sonic voice generation

- Add Amazon Polly fallback

- Test voice quality and naturalness

## Week 2: Video Assembly & UI (Days 8-14)

Days 8-9: Video Generation Engine

- Set up FFmpeg/MoviePy

- Implement image-to-video conversion

- Add audio synchronization

- Create transition effects

Days 10-11: Text Overlays

- Add dynamic text overlays

- Implement subtitle generation

- Add brand colors/styling options

Days 12-13: Frontend Development

- Create React app structure

- Build upload interface

- Create video preview player

- Add progress indicators

Day 14: Integration & Testing

- Connect frontend to backend APIs

- End-to-end testing

- Fix bugs and edge cases

## Week 3: Polish & Submission (Days 15-21)

Days 15-16: Testing & Optimization

- Test with 10+ different products

- Optimize processing speed (target: <2 min)

- Improve video quality

- Performance benchmarking

Days 17-18: Demo Video Creation

- Write 3-minute demo script

- Record screen captures

- Show 3 product examples

- Add voiceover and edit

Day 19: Documentation

- Write comprehensive README

- Add code comments

- Create architecture diagrams

Day 20: Submission Materials

- Write project description (500 words)

- Create GitHub repository (public)

- Upload demo video

- Take screenshots (5-8)

Day 21: Final Submission

- Review all requirements

- Submit on DevPost

- Share access with judges

- Complete feedback survey ($50)

# 💰 Business Model & Pricing

| Plan | Price | Videos/Month | Features |
| --- | --- | --- | --- |
| Free | $0 | 2 | Watermarked, 720p |
| Starter | $29/mo | 10 | No watermark, 1080p |
| Professional | $79/mo | 50 | Custom branding, analytics |
| Enterprise | $199/mo | Unlimited | White-label, API access |

## Revenue Projections

Conservative (Year 1):

- 50 Starter customers @ $29/mo = $17,400/year

- 30 Professional @ $79/mo = $28,440/year

- 10 Enterprise @ $199/mo = $23,880/year

Total ARR: $69,720

Target (Year 1):

- 100 Starter + 50 Professional + 20 Enterprise = $106,080 ARR

- 500 total customers = $530,000 ARR

# 🏪 Marketplace Launch Strategy

## Amazon Seller Central Apps

Target Market: 2+ million Amazon sellers in US

Timeline: 2-3 months for approval

Category: Product Listing & Content

### Registration Steps

- Register at developer.amazonservices.com (free)

- Implement OAuth (Login with Amazon)

- Prepare privacy policy & terms of service

- Submit app with screenshots & demo video

- Pass security review (2-4 weeks)

- Go live!

## AWS Marketplace (Alternative)

Advantages:

- Faster approval (3-4 weeks)

- AWS handles billing automatically

- Simpler OAuth integration

Tradeoff: 15-30% commission to AWS, smaller seller audience

# ✅ Final Submission Checklist

## Technical Requirements

- Code pushed to GitHub (public or private with access)

- Demo video uploaded (YouTube/Vimeo)

- All dependencies documented

- Setup instructions tested

- README.md complete

- LICENSE file added

## Submission Materials

- DevPost submission filled out

- Project description polished (500 words)

- Demo video link working

- GitHub repo link working

- Access granted to testing@devpost.com

- Access granted to Amazon-Nova-hackathon@amazon.com

- Screenshots uploaded (5-8)

- Category selected: Multimodal Understanding

- #AmazonNova hashtag in video

## Bonus Opportunities

- Blog post drafted (for $200 AWS credits)

- Feedback survey completed (for $50 cash)

# 🎯 Key Success Factors

## Technical Excellence

- Uses 3 Nova models (demonstrates full ecosystem)

- Production-ready code with error handling

- Processing time under 2 minutes

- High-quality 1080p video output

## Business Value

- Clear revenue model ($530K ARR target)

- Ready for marketplace deployment

- Solves real problem (video content gap)

- 2+ million potential customers

## Community Impact

- Democratizes video marketing

- Helps small businesses compete

- Reduces video production costs by 90%

- Enables faster time-to-market

## Demo Quality

- Shows 3+ diverse product examples

- Clear before/after comparison

- Explains technical architecture

- Under 3 minutes, well-edited

# 💵 Budget & Resources

## Development Costs (3 Weeks)

AWS Services:

- Bedrock API calls (Nova testing): ~$20

- S3 storage: ~$5

- Lambda executions: ~$5

- Demo videos (5 samples): ~$5

Total Development Cost: ~$35

## Monthly Operating Costs (Post-Launch)

For first 100 customers:

- AWS infrastructure: ~$200

- Nova API calls: ~$150

- Domain + hosting: ~$20

Total Monthly: ~$370

Expected Revenue (Conservative):

- 50 customers @ $29 = $1,450/month

- 30 customers @ $79 = $2,370/month

- 10 customers @ $199 = $1,990/month

Total Revenue: $5,810/month

Net Profit: ~$5,440/month 💰

# 🗺️ Post-Hackathon Roadmap

## Phase 1: Launch Direct (Q2 2025)

Skip marketplace approval, launch immediately:

- Create simple website with Stripe payments

- Get first 10-50 customers organically

- Validate product-market fit

- Iterate based on feedback

## Phase 2: AWS Marketplace (Q3 2025)

- Apply with proven traction

- 3-4 week approval timeline

- Reach broader AWS customer base

## Phase 3: Seller Central Apps (Q4 2025)

- Submit to Amazon Seller Central

- 2-3 month approval process

- Access 2M+ seller audience

## Phase 4: Platform Expansion (2026)

- Shopify App Store

- WooCommerce integration

- Etsy marketplace

- White-label for agencies

# 📞 Important Links & Resources

## Hackathon Submission

- DevPost: [Your submission URL]

- GitHub: [Your repo URL]

- Demo Video: [YouTube/Vimeo URL]

- Live Demo: [Your demo site URL]

## Amazon Nova Documentation

- Nova Developer Guide: https://docs.aws.amazon.com/nova/

- Bedrock API: https://docs.aws.amazon.com/bedrock/

- Nova 2 Sonic: https://aws.amazon.com/bedrock/nova-sonic/

## Marketplace Resources

- Amazon Seller Central Apps: https://sellercentral.amazon.com/apps

- AWS Marketplace: https://aws.amazon.com/marketplace

- Developer Registration: https://developer.amazonservices.com

# 🎊 Final Notes & Tips

## Keys to Winning

- Focus on Nova's multimodal capabilities - this is your differentiator

- Show real business value - not just cool tech

- Production-ready code - error handling, fallbacks, monitoring

- Clear path to market - marketplace strategy shows you're serious

- Measurable community impact - helping small sellers compete

## Development Best Practices

- Start simple, iterate quickly

- Test with real products early and often

- Focus extra time on the demo video (judges watch this first)

- Document as you go - don't leave it for the end

- Submit early - leave 2+ hours buffer before deadline

## Remember

This is more than a hackathon project - it's a real business opportunity. Whether you win or not, you'll have built something valuable that solves a real problem for real customers. Good luck! 🚀

Built with ❤️ using Amazon Nova AI

#AmazonNova #AIHackathon #Multimodal #VoiceAI